Spike Plan
Name: Firebase and Serialport

Context:
Firebase is used for server-client communication and Serialport is used for Arduino-server communication. The response time for server-client communication will be timed using timestamps. General integration, programming and operating issues will be considered.

Gap:
The learning curve for Firebase is the main risk in its use given its vast API. Ease of programming with Firebase and the integration bewtween the two frameworks are also areas we wish to explore with this spike.

Goals/Deliverables:
The spike should provide enough data for a good estimate of the average communication time between server and client. It should also be detailed enough to determine the learning curves and ease of programming of both frameworks.

Planned start date: 14/04/2017
Deadline:	21/04/2017

Planning notes:
Simon – Client side, data collection
Locky – Server side and set up
Meeting on 20/04/2017 to discuss progress/outcomes