Spike Plan
Name: Socket.IO and Serialport

Context:
Socket.IO is used for server-client communication and Serialport is used for Arduino-server communication. The response time for server-client communication will be timed using timestamps. General integration, programming and operating issues will be considered.

Gap:
This spike serves to explore the integration between the frameworks as well as the ease of programming and learning of the API’s. The flexibility and adaptability of Serialport will be a focus in this spike.

Goals/Deliverables:
The spike should provide enough data for a good estimate of the average communication time between server and client. It should also be detailed enough to determine the learning curves and ease of programming of both frameworks.

Planned start date: 15/04/2017
Deadline:	21/04/2017

Planning notes:
Locky – Client side, data collection
Simon – Server side and set up
Both – Serialport experimentation
Meeting on 20/04/2017 to discuss progress/outcomes